# NetScaler Replacement with Azure-Native Services

Design recommendation for Fresenius: Azure-native replacement for Citrix NetScaler

| Document version | 0.2 (design recommendation draft) |
| --- | --- |
| Date | 12 May 2026 |
| Audience | Fresenius stakeholders, Management, Architecture & Security teams |
| Purpose | Provide a design recommendation for Fresenius to replace the current Citrix NetScaler footprint with Azure-native application delivery, WAF, identity, and network security services, including a phased migration approach and next actions. |

# Executive summary

The goal is to replace the current Citrix NetScaler footprint with an Azure-native design covering application delivery, web application security (WAF), authentication and access, and supporting network security controls.

- The main migration risk is not the load balancing layer itself, but the identity and authentication fragmentation (local users, built-in app auth, customer LDAP, service accounts) and the volume/complexity of URL rewrite and responder rules.

- For Fresenius, the recommended target state uses a layered pattern: Azure Front Door Premium as the global internet entry point, Azure Application Gateway v2 (WAF) for regional L7 routing, and Microsoft Entra ID for centralized identity, MFA, and Conditional Access, supported by hub-and-spoke networking and Azure Firewall Premium.

- A phased migration (application-by-application) with early proofs of concept (PoCs) is recommended to validate rewrite rules, authentication flows, and Citrix integration before broad rollout.

# Objectives and scope

# Identify the key NetScaler functions in use (L7 routing/reverse proxy, WAF, SSL offload, URL rewriting, and authentication gateway patterns).

- Recommend an Azure-native target architecture with clear mapping to Azure services.

- Highlight major risks, dependencies, and areas requiring deeper discovery and PoC validation.

- Propose a practical, phased migration approach suitable for production change control and customer communication.

# Challenges and recommendations

The current NetScaler implementation provides a broad set of capabilities: load balancing and reverse proxy, WAF, SSL offload, URL rewriting, and advanced authentication (SSO, MFA/2FA, and identity-provider functions). A like-for-like replacement with Azure services requires coordinated changes across identity, application configuration, and network/security controls.

| Challenge | Impact | Recommendation (summary) |
| --- | --- | --- |
| Identity fragmentation | Weak/uneven MFA and SSO, higher operational overhead, increased security risk; “security exceptions” become hard to justify. | Standardize on Microsoft Entra ID (SSO + Conditional Access). Create a modernization plan for apps that cannot support SAML/OIDC; use interim patterns (e.g., Entra Application Proxy) where suitable. |
| Rewrite / responder policy complexity | Risk of functional regressions (routing, headers, URL shortening) if rules are not captured and validated. | Inventory all rewrite/responder rules; validate equivalents in Front Door/Application Gateway. Use PoCs for complex logic; consider supporting components (e.g., lightweight middleware) only where strictly required. |
| Internet-facing apps without user auth | Expanded attack surface; higher likelihood of compromise and lateral movement, even with segmentation. | Reassess and enforce authentication wherever possible; otherwise harden via WAF, strict isolation, and least-privilege network access. |
| Citrix access patterns | User experience and security depend on correct integration (SSO, MFA, Kerberos constraints). | Follow Citrix/Microsoft reference designs: Citrix Cloud Gateway Service with Entra ID Conditional Access; use Citrix FAS if Kerberos-based SSO is required. |
| Connectivity / VPN transition | Routing and firewall rule changes can cause outages if cutover is not coordinated. | Adopt hub-and-spoke with centralized controls; implement redundant connectivity (VPN/ExpressRoute where applicable) and test failover. |
| Cost at scale | Multiple premium services deployed per-app can inflate costs. | Consolidate where appropriate (multi-site listeners, shared WAF policies), enable autoscaling, and apply cost governance (budgets, tagging, alerts). |

# Target architecture (Azure-native)

The target state is a layered application delivery and security design: global edge entry with Azure Front Door, regional L7 routing and WAF with Application Gateway, centralized identity with Entra ID, and hub-and-spoke network segmentation with Azure Firewall. Certificates and secrets are centralized in Key Vault; monitoring and governance are enabled by Azure Monitor, Policy, and Defender for Cloud.

## 1. Global internet entry: Azure Front Door Premium

Use Azure Front Door Premium to publish internet-facing applications. It provides global routing, edge SSL offload, WAF (managed + custom rules), and URL rewrite capabilities needed to handle many application hostnames/paths behind a consolidated public entry point. Certificates are sourced from Azure Key Vault with automated renewal/rotation where applicable.

## 2. Regional L7 routing and WAF: Azure Application Gateway v2

Deploy Application Gateway v2 (WAF) in dedicated subnets per landing zone/spoke as the regional reverse proxy and L7 load balancer. It provides host/path-based routing, health probes, SSL offload, and WAF protection close to workloads. For internet-facing apps, Front Door routes to Application Gateway backends; for internal apps, Application Gateway can be consumed privately.

## 3. Identity, SSO, and MFA: Microsoft Entra ID

Use Microsoft Entra ID as the central identity provider for users and administrators. Enforce MFA and access controls through Conditional Access (for example: require MFA, require compliant devices where appropriate, restrict risky sign-ins, and apply least-privilege access).

- Citrix access: Integrate Citrix Cloud Gateway Service with Entra ID; use Conditional Access for MFA and, if needed, Citrix FAS for Kerberos-based SSO to VDAs.

- SaaS applications: Configure as Entra Enterprise Applications using SAML/OIDC as supported.

- Legacy web applications: Prefer application modernization. Where that is not immediately possible, assess interim options (for example, Entra Application Proxy) and clearly document residual risk.

- Customer identity (LDAP): Prefer federation with the customer’s identity provider (SAML/OIDC). If LDAP connectivity is unavoidable, use private connectivity and strict security controls.

## 4. Network segmentation and egress control: Hub-and-spoke with Azure Firewall

Implement a hub-and-spoke virtual network topology. Place shared services in the hub (Azure Firewall Premium for centralized inspection and policy, VPN/ExpressRoute gateway for connectivity, and Bastion for secure administration). Place workloads in dedicated spoke VNets and apply NSGs and routing to enforce least privilege and controlled east-west and north-south traffic flows.

- Web applications spoke (general web workloads)

- Citrix spoke (VDAs and supporting services)

- Restricted/untrusted spoke (only where authentication cannot yet be enforced, with strict isolation)

- Mobile backend spoke (mobile API/services)

## 5. Mobile access (if required): Microsoft Tunnel for Intune

For managed mobile access to internal resources, use Microsoft Tunnel for Intune integrated with Entra ID (user authentication) and Intune (device compliance). Publish mobile endpoints via Front Door/Application Gateway as appropriate.

## 6. Certificates and secrets: Azure Key Vault

Store SSL certificates for Front Door, Application Gateway, and other services in Azure Key Vault to enable centralized lifecycle management and controlled rotation.

## 7. Observability and governance

- Azure Monitor and Log Analytics for centralized logs/metrics/alerts across Front Door, App Gateway, Firewall, and workloads.

- Application Insights for application performance monitoring where applicable.

- Azure Policy to enforce required configurations (tagging, diagnostics, security baselines).

- Defender for Cloud for continuous security posture management and threat protection.

# Migration approach (recommended)

- Discovery & inventory: capture all applications, domains/URLs, certificates, rewrite/responder rules, backend pools, health probes, authentication methods, and customer connectivity dependencies.

- Identity standardization plan: agree target identity model (Entra ID), map each application to SAML/OIDC/Proxy/Modernization, and define the exception process and timeline for legacy items.

- PoCs for high-risk items: validate (a) complex rewrite rules, (b) Citrix + Entra ID Conditional Access, and (c) any customer identity integration requirements.

- Landing zone build: deploy hub-and-spoke networking, Firewall, Key Vault, logging, and baseline policies; deploy shared Front Door/App Gateway patterns.

- Phased cutover: migrate applications in waves (by criticality and dependency), with parallel run and rollback plans.

- Operationalization: finalize monitoring/alerting, runbooks, cost governance, and handover to operations/support.

# Key risks, assumptions, and open items

- Rewrite/routing parity: complex NetScaler rules must be fully discovered and tested; gaps may require application changes.

- Legacy authentication: some applications may not support modern auth; an agreed exception and remediation plan is required to avoid long-term security debt.

- Customer integration: customer identity and network constraints (e.g., LDAP connectivity) may drive additional controls and connectivity requirements.

- Service selection: final decision between Front Door vs. App Gateway-only patterns per application depends on exposure model (internet vs. private), performance needs, and rewrite feature fit.

- Non-functional requirements: confirm SLA targets, RTO/RPO, logging retention, and data residency requirements.

# Benefits of the proposed approach

- Security: centralized identity (SSO + MFA + Conditional Access) and layered WAF/network controls aligned to Zero Trust principles.

- Performance and availability: global edge entry and resilient regional backends reduce latency and improve continuity options.

- Scalability: managed services with autoscaling reduce manual capacity management.

- Cost control: consumption-based services, consolidation opportunities, and cost governance tooling improve TCO transparency.

- Operations: unified monitoring and policy-driven governance simplify day-2 operations.

# Next actions

- Confirm scope and application inventory (Fresenius + delivery team): agree the list of applications, domains, environments (prod/non-prod), and whether each is internet-facing or internal-only.

- Identity target decision (Fresenius security/identity): confirm Entra ID as the primary identity provider; define required MFA/Conditional Access policies and the exception process for legacy applications.

- NetScaler configuration export and rules inventory (network/app team): export current NetScaler config and produce a catalog of VIPs, certificates, WAF policies, and rewrite/responder rules with application owners.

- Architecture PoCs (joint): run PoCs for (a) complex rewrite/routing patterns, (b) WAF policy migration/false-positive tuning, and (c) Citrix + Entra ID Conditional Access/FAS (if applicable).

- Landing zone readiness (platform team): validate hub-and-spoke, Firewall policies, private DNS, logging/monitoring, and Key Vault standards needed for Front Door/Application Gateway rollout.

- Migration plan and wave schedule (project team): define migration waves, cutover method (blue/green where possible), rollback criteria, and change windows; produce a customer-facing communication plan.